PURCHASING DEPARTMENT

JENNIFER BERTINO-TARRANT

WILL COUNTY EXECUTIVE

KEVIN LYNN

DIRECTOR

P. 815-740-4712

F. 815-740-4604

E. klynn@willcounty.gov

County Office Building 302 N. Chicago Street

Joliet, IL 60432

October 30, 2026

To Whom It May Concern:

You are invited to submit your sealed bid for demolition of 1 home located at 101 Eastshore Drive, Shorewood, IL 60404

Complete bid specifications are included, which will act as the contract and must be filled out and returned as such.

A mandatory pre-bid site visit is scheduled for 1:00 P.M., Friday, November 6, 2026, at

101 Eastshore Drive, Shorewood, IL 60404

A 10% Bid Bond or Cashier’s Check made payable to the Will County Treasurer MUST accompany your bid, or it will not be considered. Money Orders or Company checks will not be accepted.

Sealed bids will be received in the purchasing department, 2nd floor, Will County Office Building, 302 N. Chicago St., Joliet, IL 60432, DUE NOT LATER THAN 12:00 P.M., “AS SO INDICATED BY THE TIME STAMP CLOCK OF WILL COUNTY”, FRIDAY, NOVEMBER 13, 2026.

Bids will be publicly opened and read by the Will County Executive or her Representative at 12:05 P.M., FRIDAY, NOVMEBER 13, 2026, at the Will County Office Building, 302 N. Chicago Street, 2nd Floor, Joliet, IL. 60432. You are welcome to attend the meeting.

Should you have any questions regarding this bid, please contact Kevin Lynn in writing at klynn@willcounty.gov.

We welcome your bid.

Sincerely,

Kevin Lynn

Kevin Lynn Purchasing Director

LEGAL ADVERTISEMENT OFFICIAL NOTICE

PROJECT TITLE:	DEMOLITION OF PROPERTY

Sealed bids shall be received by the Will County Executive Office Purchasing Department, 302 N. Chicago St., Joliet, IL 60432, Joliet, Illinois 60432 until Friday

November 13, 2026, 12:00 PM, at which time all bids will be publicly opened and read aloud for:

PROPERTY:

101 Eastshore Drive, Shorewood, IL 60404

P.I.N.: 05-06-15-101-001-0000

Examination: All examinations of contract documents and bid specifications from the Will County Purchasing Department can be accessed at www.willcountyillinois.com. General questions should be directed to the Will County Purchasing Department at purchasing@willcounty.gov

Bid Documents: Entire bid packet shall be downloaded from the website, completed, and returned, as directed in the bid document. If pages are found to be missing or sections are left blank from the bid documents, the proposal shall be rejected. Bid documents can be obtained from the Will County website at willcountyillinois.com or by emailing purchasing@willcounty.gov.

Pre-bid: Mandatory attendance at the following properties on Friday November 6, 2026, beginning at 1:00 PM is required:

101 Eastshore Drive, Shorewood, IL 60404

Insurance: The successful bidder shall be required to purchase insurance as set forth in the General Conditions.

MBE/WBE Outreach: Women owned, and minority owned contractors are encouraged to submit a proposal.

The County of Will reserves the right to reject any or all bids. Bids submitted may not be withdrawn for a period of thirty (30) days following the bid opening without written consent of the awarding body. All contractors MUST be registered with SAMs at www.sam.gov prior to submitting a bid.

NOTICE TO CONTRACTORS

Please note that the County shall consider awarding this Contract to the lowest responsible bidder based upon the total lump sum bid as shown on the bid schedule; although the County reserves the right to accept any bid, any part of a bid, or any combination of two or more bids. The Contractor must list in the Bid Schedule the unit prices for the demolition of each structure, as well as the total lump sum bid price for the entire Contract.

You, the contractor, have the responsibility of terminating the water and sewer lines at their connection to the main or right-of-way line per the County of Will’s directive or properly disconnecting any wells and septic or individual mechanical sewage systems according to all Federal, State and local laws and regulations. Further, any such well and/or system disconnected must be filled or otherwise placed in the condition required by any applicable ordinance or state statute for a well or sewerage disposal system not in use.

The contractor shall be responsible for all utility termination(s). Related fees for said termination(s) shall be included in the demolition bid. Utility termination(s) must be conducted by the responsible utility entity.

Please be advised that a demolition permit shall not be issued until all service and connection(s) have been terminated. Said terminations shall be inspected and approved. Also be advised that the contractor is required to obtain all necessary permits before any work is started.

COUNTY OF WILL, STATE OF ILLINOIS

INSTRUCTIONS TO BIDDERS PROJECT NAME: DEMOLITION OF PROPERTY(IES)

NOTE: BY SUBMITTING A BID, THE BIDDER WARRANTS THAT THE BIDDER HAS BEEN FAMILIARIZED WITH ALL REQUIREMENTS OF THE CONTRACT DOCUMENTS AS WELL AS THE WILL COUNTY PURCHASING ORDINANCE.

Definitions: The following definitions shall apply wherever they appear in the Contract Documents; other definitions are as they appear in the documents or in County Ordinance.

County: County of Will Bid: The offer of the bidder

Bidder: Any individual, corporation, or partnership who submits a bid.

Contract Documents: Invitation to Bid, Instructions, General Conditions, Supplementary Conditions, Specifications, Asbestos Risk Assessment and Report, Drawings, Addendum, Proposal (in so far as it is consistent with other Contract Documents), and Contract Form.

- Bids – General

Bids shall be made in accordance with the Instructions to Bidders. Failure to execute proposals as required may, in the discretion of the County, be cause for rejection of the bid.

- Forms

Bids shall be submitted on the forms provided by the County. Each bid must be submitted bound with other contract documents.

- Blanks; Corrections

All blank spaces on any contract document shall be filled in with typewritten figures or blue or black ink. Any erasures or corrections shall be dated and initialed by the bidder.

- SAMs Registration

All bidders MUST be registered in the System for Award Management (SAM), an official website of the U.S. Government. Federal funds may be used to fund projects, and therefore all bidders must be registered prior to bidding. Bidders can register at the following website: www.sam.gov. Proof of registration with SAMs must be submitted with each bid.

- Submission

Sealed bids shall be submitted to the Will County Purchasing Department, 302 N. Chicago St. Joliet, IL 60432 prior to the time and date set forth for bid opening in the Notice to Bidders. Each bid shall be addressed with the address label included within this solicitation, and a statement that it is a sealed bid to be opened for the contract at the date and hour as set forth in the invitation to bid.

- Execution

The bidder shall sign proposals. If the bidder is a corporation, the proposal shall bear the name of the corporation, signed by an officer authorized to bind the corporation, and sealed with the corporate seal.

- Withdrawal

Bids may be withdrawn previous to the time of bid opening by written request; however, no opened bid shall be withdrawn within the thirty (30) day period after the time set for bid opening except by written permission of the County. Bidders withdrawing their bids prior to the time and date set for bid opening may still submit another bid if done in accord with these instructions.

- Words and Figures

Where amounts are given in both words and figures, the words will govern.

- Unit prices

When unit prices are called for, bids shall include all unit cost items and alternatives shown on the proposal. When an error is made in extending total prices, the unit price will govern.

- Taxes

All bids shall include all applicable taxes.

- Net Prices

Bid prices shall be net, including therein transportation, materials handling, and waste recycling/disposal costs from the site, and shall further include all charges of whatsoever sort for labor and materials contained in the work or materials designated in the specifications and proposal.

- Bid Security

Bidders shall attach to the front cover of each bid a certified check, a cashier’s check or bid bond issued by a surety licensed to do business within the State of Illinois in the amount of 10% of base bid made payable to the County, conditioned upon the timely and complete execution of all contract documents and the submission of all insurance certificates and performance security as required. The bid security whether in the form of a check or bid bond, shall be endorsed on the form provided in these documents. Bid security deposited by the successful bidder shall be retained or drawn on as liquidated damages in the event that the bidder fails to deliver fully executed contract documents or certificates of insurance to the County within ten (10) days after award of the contract by the Will County Purchasing Department. By submission of a proposal, the bidder agrees as to the reasonableness of the liquidated damages.

- Bid Security Return

Bid security of all bidders shall be kept until the award of contract, upon contract award, all unsuccessful bidders will have their bid security returned within 10 business days.

- Interpretations

Interpretations of the meaning of any item in the Contract documents shall be valid only if issued in writing by the Will County Purchasing Department.

- Familiarity with Contract Documents and Site

Bidders shall examine all contract documents including General Conditions and Specifications. The bidder or bidder’s designee shall be present at a pre-bid meeting on site to acquaint themselves with all visible and known subsurface conditions. This pre-demolition meeting shall take place at:

101 Eastshore Drive, Shorewood, IL 60404

November 6, 2026, 1:00 PM

- Asbestos Removal

An asbestos inspection and risk assessment report is contained as an attachment to these bidder’s documents. It is the responsibility of the contractor to:

  - Retain an Illinois licensed asbestos removal contractor to conduct asbestos removal.

  - Submit the name of that subcontractor, a copy of that contractor’s credentials/licensure, and a copy of the subcontractor’s price for removal and remediation.

  - The subcontractor’s price for asbestos removal will be included in the bid document’s lump sum bid as a line item. A copy of the subcontractor’s estimate will be included and attached to this bid document.

- Cost Basis for Changes

  - In the event the Contractor encounters unforeseen conditions, including but not limited to buried fuel tank, hidden asbestos, etc., an hourly cost of manpower, cost per unit of material, and machinery shall be listed in the bid items.

  - All change orders and Cost Basis for Change must be approved in writing by Will County prior to conducting change ordered work. The County reserves the right to determine whether any deviations and substitutions listed by the bidder are within the intent of the contract specifications and will reasonably meet the service requirements of the County.

- Historic Preservation Review

All demolition applications are reviewed for historic and cultural significance. Contractors are advised that a proposed demolition(s) may also be subject to the review of the Will County Historic Preservation Commission (HPC). The purpose of this review is to determine a property’s historic significance, determine the feasibility for preserving the property when possible and appropriate, and/or document the property prior to demolition. In the event that a building and/or structure merits the review of the Commission, the permit may not be released until the Commission’s review takes place and findings are provided. Should HPC review be required, the application will be submitted to the Commission at their next regularly scheduled meeting. Will County Historic Preservation Commission meetings are conducted on the first Wednesday of each month at 7:00 p.m. Meetings are open to the public and held at the Will County Office Building, 302 N. Chicago St., Joliet, IL 60432. If you have questions, please call Preservation Planning Staff at 815-774-7896. To avoid potential delays to the project, the contractor is strongly encouraged to attend the meeting. In the event the property is identified as historically significant, mitigative actions may need to be undertaken. Such actions may include requests for additional photographic documentation prior to the demolition taking place, additional background research, etc.

- Responsibility of Bidders

No contract will be awarded to any person, firm or corporation who is not a bonded, insured and registered contractor in the County and/or who is in arrears to the County, upon any debt, taxes or contract, and/or who has failed to execute in whole and/or in part, in a satisfactory manner, any contract with the County and/or who is a defaulter as to surety and/or otherwise upon any obligation to the County.

- Will County’s Right to Accept or Reject

The County reserves the right to accept any bid, any part of a bid, or any combination of two or more bids which may be deemed to be in the best interest of the County. The County further reserves the right to reject any or all bids.

- Affidavits

The following Affidavits included in these Contract Documents must be executed and submitted with the bid:

  - Non-Collusion Affidavit

  - Non-Discrimination Affidavit

  - Business Status Affidavit

  - Affidavit of Pending and Incomplete Works (Construction and Demolition Only)

- Alternate and Multiple Bids

Unless otherwise indicated in these bid documents, the contractor may not submit alternate or multiple bids as part of this bid package. The submission of more than one bid within a single bid package may be cause for rejection of any or all of the bids of that contractor.

DEMOLITION

GENERAL CONDITIONS

- DEFINITIONS

The following terms as used in these contract documents are defined as follows:

  - “County” - Will County, Illinois.

  - “Contractor” - the person, firm or corporation to whom the within contract is awarded by the County.

  - “Inspector” – Will County Land Use Community Development Enforcement Inspector assigned to demolition project.

  - “Project” - the entire work of demolition and site clearance proposed by the County to be done as set forth in these documents and any contract.

  - “Salvage” - includes but may not be limited to all building materials, equipment, appliances, and fixtures incorporated in the buildings and structures to be demolished, and other equipment or appurtenances, unless specifically exempted, located upon the real property within the demolition area, which the contractor deems as having sufficient value to justify the reclaiming.

  - “Subcontractor” - the person, firm or corporation, other than a Contractor, supplying labor and equipment or labor for work at the site of the project.

  - “Surety” - any person, firm, or corporation that has executed, as Surety, the Contractor’s performance bond securing the performance of the written contract.

  - “Work on the Project” - work to be performed, including work normally done at the location of the project.

- INTENT OF THE CONTRACT DOCUMENTS

The contract documents are complimentary, and what is called for by anyone shall be as binding as if called for by all. The intention of the contract documents is to include in the contract price the cost of all labor and materials, equipment, light portable utility, transportation, disposal costs and all other expenses as may be necessary for the proper execution of the work.

- TIME

  - Work shall commence within five (5) calendar days following execution and notice to proceed of the contract and contract documents by the County; unless a date is agreed upon by both parties.

  - Completion of Work

The contractor shall complete the work within the time period specified in the proposal. All work shall be executed in safe, orderly and diligent manner. The contractor shall cooperate with and conform to the requests of the County to expedite particular portions of the work where the County deems such alteration of the contractor’s operation advisable.

  - Delays

Demolition Permit is only valid for 30 days. It is the responsibility of the contractor to renew said permit should any delays occur, which would extend the period of the project. If the contractor is delayed in the completion of the work by an act or neglect of the County or by any other contractor employed by the County, or by strikes, fire, lockouts, unavoidable casualties or any cause beyond the contractor’s control, then the time of completion will be extended for a reasonable time; such reasonable time as the County may decide. The contractor shall, within seventy-two (72) hours from the beginning of any such delay notify the County in writing of the cause of delay.

  - Liquidated Damages

As actual damages for any delay in completion of the work which the contractor is required to perform under this contract are impossible to determine, and the County and the public will suffer damage from delay in the completion of this contract, the contractor and her/his sureties shall be liable for and shall pay to the County, the sum of One Hundred Dollars ($100.00) as fixed, agreed and liquidated damages for each calendar day of unjustified deviation from the date specified in the proposal for completion.

- APPROVAL AND FINAL INSPECTION OF WORK

  - Approval of Work

The herein described demolition and clearance shall be completed in all respects and all material used in the project and all work thereon shall be in strict accordance with the specifications. All work shall be done in a safe, workmanlike manner to the satisfaction of the County.

  - Final Inspection

When the work of demolition and site clearance is substantially completed, the contractor shall notify the Inspector, in writing that the work will be ready for final inspection of a definite date, which shall be stated in such notice.

  - Decision of Inspector

The decision of the Inspector shall be final. Signing of the contract for the work shall be considered the contractor’s agreement to accept the Code Enforcement Division Director or Director’s Designee’s decision as final in all matters of workmanship and performance hereunder.

- COUNTY’S PERFORMANCE PROTECTION

  - Risk of Loss - Condition of Buildings

The County assumes no responsibility for the condition of existing structures and other debris contained in the project area, nor for their continuance in the condition existing at the time of the Invitation To Bid or thereafter. No adjustment of contract price or allowance for any change in conditions shall be made.

  - Hold Harmless

Contractor shall hold harmless and indemnify Will County against any and all damages to property, injuries, or death of any person or persons, including property and employees or agents of the County, and shall defend, hold harmless and indemnify the County from any and all claims, demands, suits, actions or proceedings of any kind or nature, including Workmen’s Compensation claims, of or by anyone whomsoever, in any way resulting from, or arising out of, the operations in connection herewith, including operations of subcontractors and acts or omissions of employees or agents of contractor or his subcontractors. The County shall have the right to estimate the amount of such claims, demands, suits, actions or proceedings for damage or injuries and pay the same, and any amounts so paid shall be deducted from the money due the contractor under this contract, and the whole or so much of the money due, or to become due to the contractor under this contract, as may be considered necessary by the County, shall be retained by the County until such claims, demands, suits, actions, or proceedings shall have been settled or otherwise disposed of, and satisfactory evidence to that effect furnished to the County. Insurance coverage specified in these general specifications constitutes the minimum requirements and said requirements shall in no way lessen or limit the liability of contractor under the terms of the contract. Contractor shall procure and maintain at her/his own cost and expense, any additional kinds and amounts of insurance that, in her/his own judgment, may be necessary for his proper protection in the prosecution of the work.

  - County’s Right to Withhold Certain Amounts and Make Application Thereof

In addition to the payments to be retained by the County under the other provisions of these General Conditions, the County may withhold a sufficient amount of any payment otherwise due to the contractor to cover the following:

    - For claims arising in and from the performance of the work on the project under this contract.

    - For defective work not remedied

    - For failure of the contractor to make proper payments to subcontractors and suppliers. The County shall disburse and shall have the right to act as agent for the contractor in disbursing such funds as have been withheld pursuant to this paragraph to the party or parties who are entitled to payment therefrom. The County will render to the contractor a proper accounting of all such funds disbursed in behalf of the contractor.

  - Termination for Breach

In the event that any of the provisions of this contract are violated by the contractor or by any of his subcontractors, the County may serve written notice upon the contractor and the surety of the intention to terminate such contract, such notice to contain the reasons for such termination intention, and unless within five (5) calendar days after the serving of such notice upon the contractor such violations shall cease and satisfactory arrangements for correction be made, the contract shall upon expiration of said (5) calendar days cease and terminate. In the event of any such termination the County shall immediately serve notice thereof upon the surety and the contractor, and the surety shall have the right to take over and perform the contract provided, however, that if the surety does not commence performance thereof within ten (10) calendar days from the date of the mailing to such surety notice of termination, the County may take over the work and prosecute the same completion by contract for amount and at the expense of the contractor, and the contractor and her/his surety shall be liable to the County for any excess cost occasioned the County thereby, and in such event the County may take possession of and utilize in completing the work, such material and equipment as may be on the site of the work and necessary therefore.

- INSURANCE AND BOND

Any and all contractors and subcontractors performing work covered under this agreement shall secure and maintain insurance from an insurance company authorized to write casualty insurance in the State of Illinois with Best ‘A’ rating or higher as will protect the contractor itself, its subcontractors, and the County

from fire and extended coverage losses, and from claims for bodily injury, death, or property damage which may arise from operations under this agreement. All such insurance policies must be approved and accepted by the County. Any and all contractors and subcontractors shall not commence work under this agreement until it has filed a certificate of insurance with the County. Any and all contractors and subcontractors shall maintain the following limits of insurance under this section as a minimum, and shall include the following coverages:

  - Statutory Liability Insurance

Workman’s Compensation and Occupational Disease, with statutory limits as provided by the State or other political subdivision in which this Contract is performed and Employer’s Liability insurance with a limit of not less than $1,000,000.00 for all damage or bodily injury from one or more claims arising from each accident or occupational disease.

  - Comprehensive Liability Insurance

This coverage shall be in the form of Comprehensive Liability Insurance which shall include protection against liability assumed in this contract and shall include protection against liability included in (1) and (2) following:

    - Operations and Premises: Liability on account of:

      - Bodily injury to or death of persons or on account of damage to or destruction of property, resulting from execution of work provided for in this Contract; or due or arising in any manner from any omission or any act or negligence of the Contractor or any Subcontractor and their respective employees or agents including damage to adjacent property.

      - Bodily injury to or death of Contractor or any Subcontractor or any of their respective employees or agents, due to the condition or state or repair of the premises or other property of the County, upon, about, or in connection with which any work incidental to the execution of this Contract is performed.

      - Destruction or damage to personal or real property including but not limited to destruction or damage to the property of the County and non-parties to this contract.

    - Contractor’s Protective Liability: Liability for acts or omissions of any subcontractors the contractor may employ.

    - Limits of Coverage: Policies for Comprehensive General Liability Insurance under subparagraphs (1) and (2) above shall be written in the following limits of liability:

      - Bodily injury, including death resulting therefrom $500,000.00 for any one person injured or killed, and $1,000,000.00 for any one accident or occurrence where more than one person is injured or killed.

      - Property damage of not less than $500,000.00 as a result of any one accident or occurrence subject to an aggregate limit of not less than $1,000,000.00.

  - Proof of Insurance

Before commencing work, the contractor shall submit to Will County a Statutory Liability Insurance and Comprehensive Public Liability Insurance policies or certificates of insurance and copies of said policies for review and approval. The Contractor shall similarly submit the subcontractor’s policies of similar insurance before each commences work.

Such insurance will be carried with financially responsible insurance companies, licensed in the State of Illinois and shall be kept in force until the contractor’s work is accepted by the County. Contracts of insurance shall be for the duration of the contract.

Such policies or certificates shall also contain substantially the following statement: "The Insurance covered by this Certificate (or Policy) will not be canceled or materially altered except after 30 days written notice has been received by all named insured."

  - County as Additional Insured

All policies of insurance required hereunder shall contain an endorsement showing the County as an additional insured under said policies, as its interest and liability may appear or exist.

- ACTUAL PERFORMANCE

  - Supervision

The contractor shall have at the site of the work at all times a competent English speaking foreman, superintendent, or other representative satisfactory to the County and having authority to act for the contractor.

  - Subcontracts

The contractor shall notify the County in writing of the names and contact telephone numbers of the subcontractors proposed for the principal parts of the work, and shall not employ a subcontractor that the County objects to as incompetent or unfit and/or who is not a registered contractor in the County.

The contractor agrees to be fully responsible and liable to the County for the acts or omissions of all subcontractors and of anyone employed directly or indirectly by the contractor and this contract obligation shall be in addition to the liability imposed by law upon the contractor.

Nothing contained in the contract documents between the contractor and subsequent subcontractor(s) shall create any contractual relationship between any subcontractor and the County.

The Contractor agrees to bind every subcontractor (and every subcontractor of a subcontractor and etc.) and every subcontractor agrees to be bound by the terms of these General Conditions, and specifications as far as applicable to work conducted unless specifically noted to the contrary in a subcontract approved in writing as adequate by the County.

  - Compliance with Laws, Notices, Permits

The Contractor shall give all notices required by, and comply with, all applicable Federal, State and local laws and ordinances. Should the contractor fail to observe the aforementioned laws or ordinances and do demolition work at variance with any applicable laws or ordinances, the contractor shall correct the methods of doing such work without cost to the County, even if such

deficiency is discovered after the date of final inspection or payment. Upon execution of the contract by the County and all service connections have been terminated by the contractor, the County shall issue a demolition permit.

  - Working Hours

No work shall be done on Sundays, unless the County shall give special order or permit.

  - Sanitary Facilities

The contractor shall furnish, install, and maintain amply sanitary facilities for the workmen, as the needs arise.

  - Use of Premises

- The contractor shall confine all equipment, storage of materials, and demolition and site clearance operations to the limits prescribed by ordinances or permits, or as may be directed by the County, and shall not unreasonably encumber the premises with any and all salvaged material.

- The contractor shall comply with all instructions of the County, and the ordinances and codes of the County regarding signs, advertising, traffic, fires, explosives, danger signals, barricades, and fire prevention.

  - Vacating of Buildings

If the contractor finds that any structures are not vacated, the contractor shall immediately notify the County, and shall not begin demolition or site clearance operations on such properties until so ordered in writing by the county, and the contractor’s responsibility for such buildings will not begin until he/she has received such order from the County. No claim for extension of contract time with regard to the remaining site or increase in contract price will be considered on account of occupancy of any houses or other buildings after date of notice to proceed. In case such

occupancy is of a prolonged nature which actually interferes or is likely to interfere with the contractor’s operations so as to materially increase her/his costs or require additional time, the County reserves the right to delete the affected item of work from the contract.

  - Accident Prevention; Contractor

The contractor shall exercise all reasonable caution at all times for the protection of all persons and property and shall be responsible for all damages to persons or property, either on or off the site, which occur in connection with the performance of the work. Final payment or inspection shall not be deemed a waiver of contractor’s responsibility. The safety provisions of applicable laws and building and construction codes shall be observed and the contractor shall take or cause to be taken such additional safety and health measures as the County may determine to be reasonably necessary. Machinery, equipment, and all hazards shall be guarded in accordance with the safety provisions of the Manual of Accident Prevention in Construction published by the Associated General Contractors of America, Inc., to the extent that such provisions are not in conflict with applicable local or state laws.

  - Miscellaneous Contractor Responsibilities

- Salvageable Material

The contractor shall be responsible for all salvageable materials in all buildings for which the contractor has received a notice to proceed, whether or not the contractor has removed such materials from said building.

- Emergency Situations

In an emergency affecting the safety of life or property on or adjoining the site, the contractor shall act, either at the contractor’s own discretion or as instructed by the County to prevent such threatened loss or injury.

- Avoidance of Damage to County, Private Property & Utilities

The contractor shall avoid damaging sidewalks, streets, private drives, curbs, pavements, utilities, structures or any other property, whether real or personal. The contractor shall repair, at the contractor’s own expense and in a manner satisfactory to the County any damage thereto caused by contractor’s operations.

- All debris removed from the site shall be disposed of in accordance with Federal, State and local laws and regulations. Receipts from a lawfully permitted waste disposal facility shall be furnished to the Inspector at the time of the final inspection.

- The Contractor will not receive payment for services rendered until all aforementioned receipts have been received, approved, and accepted by Will County. This further includes and is not limited to all waste and removal receipts of the Contractor and Subcontractors.

- A.   PREVAILING WAGE RATES

The contractor shall comply with Section 130/1 through 130/12 of the Prevailing Wage Act (hereinafter “Act”) 820 ILCS 130/1 through 130/12 in the manner of prevailing wage rates.

Prospective bidders should familiarize themselves with all of the provisions of the Act and, in addition, should make an investigation of the existing labor conditions, and any negotiated labor agreements, which may exist or are contemplated at this time. Nothing in the Act shall be construed to prohibit the payment of more than the prevailing wage scale shown above. The bidder should take all of this into consideration when preparing the bid proposal.

It is the contractor’s responsibility to ensure that all subcontractors comply with Section 130/1 through 130/12 of the Prevailing Wage Act (hereinafter “Act”) 820 ILCS 130/1 through 130/12 in the manner of prevailing wage rates.

- B.   COMPLIANCE WITH WILL COUNTY PURCHASING ORDINANCE

In the event this bid exceeds the financial threshold set forth in the Will County Purchasing Ordinance requiring a formal bid, the successful bidder shall be required to comply with all applicable provisions of the Will County Purchasing Ordinance including but not limited to Part B, Section 1-201(43).

- PAYMENTS

  - Partial Payments

The contractor shall prepare a requisition for partial payment, in the required number of copies, as the contract requirements on each unit are fulfilled and the work on the unit is approved and accepted by the Inspector and submit it to the Inspector for approval. The payment shall consist of the total cost of all demolition, approved asbestos removal, and site clearance work satisfactorily completed on such unit according to the contract price for each separate building as listed in the schedule of prices subject to deductions of:

(1) Ten percent (10%) of this sum to be retained until final payment; (2) the amount of all previous payments to the contractor; and (3) the total value of all salvageable materials removed to such date; and (4) any other reason as set forth in the General Conditions.

  - Final Payment

After the final inspection and acceptance by the County of all work under contract, the contractor shall prepare requisition for final payment and submit it to the Will County Land Use Department --Attention: Will County Community Development Code Enforcement for approval. The final payment shall consist of the total cost of demolition, asbestos removal, and site clearance less the total value of salvageable materials, less all previous payments to the contractor and subject to withholding of any amount due the County, under any reason set forth in the General Conditions.

  - Waivers

Final payment shall not be made until the contractor has filed with the County final waiver of liens from all suppliers, certifying that all bills have been paid.

- ASSIGNMENT OF CONTRACT

The contractor shall not assign this contract or any part hereof without the written consent of the County. No assignment of this contract shall be valid unless it shall contain a provision that the funds to be paid to the assignee under the assignment are subject to a prior lien for services rendered or material supplied for the performance of the work called for in said contract in favor of all persons, firms, or corporations rendering such services or supplying such materials.

DEMOLITION

SPECIFICATIONS

- SCOPE OF WORK

These specifications describe the true nature and extent of demolition and removal of buildings, appurtenances and other improvements, together with site clearance, all of which are required by this contract to be complete down to bare land, with no exceptions other than those specifically permitted herein. There are also established herein certain limitations and requirements regulating the contractor’s methods of operation which are specifically intended to secure the results desired by the County and to function as minimum acceptable safety measures to be employed by the contractor at all times. At any time during the performance of this contract, the County may require in addition, and shall be empowered to enforce, such other measures as may be reasonably necessary for the protection of the public, the contractor’s workmen, streets, public and private utilities, or other properties.

- METHOD OF WORK

  - The Method of Demolition and Site Clearance and of selection and disposal of salvaged materials will be at the contractor’s option, subject to full compliance with all local, State, and Federal laws, and with these specifications and contract documents. The method employed must be such as to avoid hazards to person and property, and interference with the use of adjacent buildings or interruption of free passage to and from such buildings. Care must also be taken to prevent the spread of dust and flying particles. Contractor will be required to present original receipts from an Illinois EPA Permitted Facility for all demolition material removed from the site.

  - Work by Contractor's Own Forces. All site work and demolition of all buildings listed in the bid form shall be performed by the contractor’s own forces, or, upon prior approval by the County, by a bonafide subcontractor. No substantial part of any such building shall be sold to a person or firm under any form of agreement whatsoever which requires or permits such person or firm to dismantle or demolish such building or substantial portion thereof. Exception to this requirement may be historically significant or hazardous equipment and fixtures allowed at the discretion of the engineer in the case of specialized, intricate of hazardous equipment or fixtures. The County reserves the right to limit the amount of work that this contractor may sublet or the number of subcontracts, which the contractor may negotiate under this contract.

  - Progress of Work must be in accordance with a reasonable and approved progress schedule filed by the contractor with the County. If the contractor fails to file and secure approval of such progress schedule, the County reserves the right to establish a reasonable progress schedule that the contractor will be required to follow. If at any time during the life of this contract it is found that the contractor's progress is less than that called for by the established progress schedule, either on the whole or on any time of this contract, the County, may require the contractor to increase her/his forces and equipment, or to work overtime labor, or both, to whatever extent directed, until such time as her/his progress is in a balance with the progress schedule, all without additional compensation. Cleanup operations shall closely follow wrecking of buildings so that not more than three residential, nor more than two buildings of other types shall be in a state of partial demolition at any given time. At the discretion of the Inspector, this requirement may be applied separately to each completely equipped and full-manned crew that the contractor provides. Where hand wrecking is employed, it may, at the discretion of the Inspector, proceed on additional buildings provided that materials intended for salvage are neatly and safely segregated and all waste and debris outside of foundation lines of the building is cleaned up and removed from the site daily.

  - Prior to bidding any demolition work under this contract the contractor shall:

    - Attend a pre-bidding demolition meeting on project site at a date and time prescribed in the bidding packet. Attendance by either the contractor or the contractor’s designee at the aforementioned meeting shall be a mandatory component of the bidding process. Bids submitted by those not attending shall be rejected.

    - Any conditions identified at the time of this pre-bid meeting including but not limited to: asbestos, fuel tanks, wells, septic tanks, etc. shall be included in the base bid, any and all, such removal shall conform to Federal, State, and Local Laws and Regulations.

    - Asbestos concerns and the asbestos inspection and risk assessment will be conducted prior to the pre-bidding demolition site meeting. The findings will be discussed and are a part of this bid package.

    - Contractor is solely responsible for job site safety.

  - The Contractor is prohibited from using any part or area of land or parcels outside of the actual contract site or sites for project operations, for storage of material or equipment, or for disposal of waste or for any other purposes without consent of the County. Disposition of rubble, salvaged and waste materials, debris and trash from within the contract area shall be strictly in accordance with these specifications. Public streets, alleys, or other thoroughfares anywhere in the County, used by the contractor in carrying out this contract, shall at all times be kept free of litter attributable to the contractor, and the contractor’s trucks or other vehicles shall be so loaded and equipped as to prevent leakage, blowing off, or other escape of any portion of whatever material is being hauled. All costs incurred by the County or any township in cleaning up such litter will be charged to the contractor and shall be deducted from funds due or to become due her/him under this contract.

  - The contractor shall furnish and erect all temporary sidewalks, barricades, covers and other temporary structures and night warning lights necessary for the proper and safe conduct of the work and shall remove all such temporary structures upon the completion of work under this contract, all without additional compensation therefore.

- DEMOLITION AND SITE CLEARANCE WITHIN PARCELS

  - The removal of any dwelling from the site in a whole or substantially whole condition is prohibited.

  - Salvageable materials, as determined by the contractor, shall be kept in orderly segregation as the work progresses and all waste material shall be promptly and properly disposed of. All lumber containing nails shall be kept in compact piles. Littering of the site with such materials will not be permitted.

  - Structural parts of buildings, such as columns, beams and joists, supporting the floor of any level shall be left in place until the walls, flooring and partitions of that level are completely removed, beginning at the top and working downward. Exception to this requirement will be made in the case of wood frame buildings of non-rigid frame masonry or concrete buildings if the contractor elects to use an approved alternate procedure for progressive or simultaneous wrecking of all parts of the building, provided the type and location of the building and the contractor’s proposed method are all such that danger to the contractor’s personnel, the public or to adjacent property will not be increased thereby. No wall or part thereof shall be permitted to fall outwardly from any building except through chutes or by other controlled means or methods that will insure safety and minimize dust, noise and/or other nuisance. Outside chimneys or outside portion of chimneys shall be razed in advance of general demolition of each building. Any portion of a chimney inside a building shall be demolished as soon as it becomes unsupported by reason of removal of other parts of the building. Any part of a building whether structural, collateral or accessory, which has become unstable through removal of other parts, shall be removed as soon as practicable and no such unstable part shall be left free-standing or inadequately braced against all reasonably possible cause of collapse at the end of any day’s work.

  - Building foundation walls, including cross-walls, partitions, columns, piers, areaways, stairways, chimneys, porches, steps and platforms, fuel storage supports, coal chutes, service or access wells, interior or exterior dock walls and floor, machinery and equipment foundations and all similar structures and parts shall be demolished to at least 18 inches below final grade and removed from the site. All such walls, structures and parts exposed on the interior of basements, except perimeter walls against earth, shall be further removed to basement floor level. Floor over tunnels occurring under basement floor shall be broken out and the tunnels shall then be treated in the same manner as specified for basements. Fills of earth, sand, gravel, crushed rock, cinders or similar materials under docks or floors elevated above outside ground level shall not be removed from the site but shall be cleared of all interior cross walls, piers, columns, equipment foundations, etc., down to the level of the outside ground, and left in such condition that fill materials will not be readily washed out onto public sidewalks or thoroughfares, or used as fill materials in nearby basements as directed by the inspector.

  - Final grade, when referred to in these specifications, means approximate existing elevation of the ground surrounding a basement.

  - Concrete or brick floors of basements, or of areaways, stairwells or depressed structures, occurring more than one foot below final grade need not be removed. Concrete slabs over basements or crawl spaces shall be broken up and removed from the site or used as debris fill if unpainted and free of rebar. However, prior to placing of any fill or debris or other materials, basement floors shall be broken through at all low points that could collect water and not less than ten (10) square feet of floor at each point shall be broken through and not less than five (5) percent of the floor area removed from drainage.

  - Concrete slabs on ground, including floors of basementless buildings, entrance slabs, patios, garage or shed floors, and similar exterior slabs whether of concrete, masonry, rock or stone shall be removed. All hazardous open pits and recesses shall be filled with thoroughly tamped damp earth or mortar, wherever is required to completely eliminate the hazard. Sewers, stacks, or other sanitary ducts extending to or through the floors and slabs shall be sealed as provided in Paragraph

V. below.

  - Paved driveways and sidewalks, including that portion of driveway or approach outside the property lines and including walks shall be removed or used as debris fill as defined in Paragraph R. Steps

leading to the property from the public sidewalk shall be broken up and completely removed or used as debris fill as defined in Paragraph R.

  - Retaining walls on the perimeter of parcels shall be removed. All other retaining walls and curbs extending eight inched (8") or more above adjacent ground or final grade shall be removed to ground level. Where retaining walls or curbs are required to be removed, the embankment shall be graded down to slope of not greater than 30 degrees with horizontal, or as nearly 30 degrees as proximity to streets, alleys, or other structures will permit. The Contractor’s attention is called to the fact that in some instances compliance with this paragraph may necessitate removal of basement walls to a greater depth than would otherwise be required. For purposes of this contract, building foundation walls which are needed for support or protection of adjacent sidewalks or other buildings, will be considered as retaining walls and shall not be taken down to one foot below ground as generally required in Paragraph D.

  - Boulders or stones over four inch (4") size lying within the parcels or in the adjacent public area ordinarily known as parking shall be removed or may be used as debris fill.

  - Concrete and masonry rubble, rock, stone, or broken asphalt that are paint and rebar free, may be used as debris fill for basements or other depressed areas in accordance with Paragraph R. below, or shall otherwise be removed from the site. Excess of these materials from any parcel may be used as debris fill on other parcels under this contract.

  - All materials or objects of metal of any kind, including metal lath, shall be removed from the site, except that completely embedded non-protruding reinforcing or small metal attachments to concrete or masonry used for debris fill need not be removed. Reinforcing bars, mesh, railing, poles or metal inserts of any kind, protruding from concrete or masonry above the final grade or adjacent ground, shall be cut off as short as possible and removed from the site and the remaining stubs shall be battered into a condition and position so as not to constitute a hazard to foot traffic or mowing operations.

  - Fences, guard rails, bumpers, signs, clothes lines, and similar facilities shall be completely removed from the site, except that fences on the apparent boundary between a contract parcel and an improved non-contract parcel shall not be removed unless specifically called for. Wood or metal posts for support facilities covered by this paragraph shall be completely removed or cut off flush with the ground with no remaining sharp or hazardous edges or projections. All attachments and accessories thereto shall be removed.

  - Wood timbering, beams, sills, columns, piers, shores, or bracing, occurring above ground, exposed in basements or protruding from the exterior ground surface shall be removed and disposed of. Tables, benches, cabinets, shelving, and all other wooden articles in whatsoever condition, salvageable or not, shall be removed from basements or other areas required to be filled.

  - Trees, bushes, and vegetation. Dead or damaged trees shall be cut off flush with the ground and disposed of. Limbs or trunks of trees found on the ground shall be hauled from the site. Trees eight inches (8") or less in diameter and within five feet (5') of any building shall be cut off at the ground and removed. Trees of any diameter whose stability after borrow operations or basement filing is questionable shall be cut down sufficiently to be safe from toppling due to wind or their own weight. Trees seriously damaged by the contractor shall, if ordered, be properly trimmed or cut down flush with the ground and disposed of without additional cost to the County. Other trees need not be removed, but the contractor may be required to trim in a neat manner, portions of tree that in the opinion of the Inspector may interfere with safe prosecution of the work. All bushes, shrubs, and similar vegetation on the site shall be cut off flush with the ground removed. Cost of tree and large vegetation removal shall be considered incidental to contract.

  - Building materials of non-combustible or slow-burning nature not suitable for use as debris fill shall be removed from site. This includes but is not limited to wood, most fiber wallboards, asbestos, acoustical ceilings, insulating sheathing and subflooring, roofing and insulation materials of granulated, roll, or batt type.

  - Filling of all basements and large excavations and filling of other depressed areas is required and shall be to final grade. Fill shall be of trash-free earth, obtained on the site where directed by the technician or may be debris fill or a combination of both. Debris fill, as described in sub-paragraph

  - may be used for filling up to one foot below grade. The top 18 inches of fill shall be of trash-free

earth. Sufficient earth shall be placed simultaneously with debris fill and necessary to result in a reasonably compass mass. If sufficient earth for basement fill is not available within a given parcel, the technician may order additional fill material to be supplied by the contractor at the unit price cost of the contract.

- Debris fill, * for basements and other large excavations, or for depressed areas, shall consist of broken concrete, masonry, loose rock or boulders, and such other non-combustible and inorganic materials as are approved by the technician. The fill shall contain no appreciable amounts of organic or combustible materials and shall be placed so as to be reasonably compact with a minimum of large voids. Slabs of concrete or cemented masonry units larger than two feet in any dimension of a surface shall be suitably reduced in size before being placed as debris fill. The technician may direct that earth, obtained on the site, be placed along with debris fill in order to reduce the volume of voids in the fill. The technician may also direct that additional fill material be obtained from off the site, be hauled in and placed along with debris fill, when sufficient quantities of earth borrow is not available on the site.

- “Additional fill material for basements”, when ordered placed by the Inspector, shall be hauled in from off the site. It may consist of rock, sand, soils or other materials the contractor may select subject to the approval of the Inspector. Payment shall be at unit cost listed in “Cost Basis for Changes.”

*All debris fill shall meet the definition of “clean construction or demolition debris” Section 3.160 of IL Environmental Protection Act.

- Filling of small excavations remaining after the removal of small structures is required and shall be to adjacent ground level, using tamped earth borrowed as necessary on the site as directed by the technician.

- Smoothing and grading of the site will be required only to the extent necessary to permit easy mowing of the entire site with field type mowing machinery. Except as specifically mentioned herein, no major changing of grades is required.

- Sanitary sewers, septic systems, wells, drains, and similar facilities serving each building shall be capped and sealed to the satisfaction of an inspector from the Will County Health Department before the general demolition of that building is begun. Partial removal of sufficient portions of a structure shall be performed where necessary to permit sealing of a well or sanitary or drainage systems in advance of general demolition of that structure, except where such local removal would create hazard to safety. Soil pipe and stacks shall be cut off neatly and shall be plugged with a suitable material that will enable the solid placing of not less than eight inches (8") of good, well-tamped mortar in the open end of the pipe. If open sewer pipe of clay, asbestos, or fiber are unearthed or exposed, it shall be plugged in the manner specified for soil pipes. The exposed end of any piping forming a part of a sanitary system shall not be left in such a condition or position that it might subsequently be broken below the cap or plug. The contractor shall install such fill or earth or concrete as is necessary to protect such piping against future loosening or breakage. All wells shall be filled and sealed in conformance with Federal, State and local laws and regulations.

- Outdoor toilets shall be pumped out by a licensed septic contractor; the pit shall be completely filled with uncontaminated soil and thoroughly compacted in accordance with Will County Health Department and State of Illinois Regulations. The toilet building shall be demolished and removed from the site.

- Disposal of trash and waste building materials shall be at a point outside of the project. The contractor at locations provided by her/him shall dispose of all material; in no case shall discarded materials be left in piles on the site. The manner of disposal of such materials shall be subject to the approval of the technician and shall conform to all Federal, State and local laws. The contractor shall obtain the file with the technician receipts from permitted sanitary Illinois EPA Permitted Facility for all debris removed from the site. Burning of any materials on site is strictly prohibited.

- All known fuel tanks, above or below ground, or tanks which have been used for storage of gasoline, kerosene, benzene, oils or similar volatile materials shall be carefully removed and disposed of in a safe manner and in accordance with State and Federal Law and Regulations. All other tanks or receptacles shall be pumped out or emptied in a safe manner and then shall be flushed out immediately with water, carbon dioxide or nitrogen gas until they are gas-free when

checked with an "explosimeter", (as manufactured by Mine Safety Appliance Company), or another equally efficient instrument, before work of removal is begun. Competent personnel shall do checking with the “explosimeter” in the presence of the Inspector. The time, place and manner of disposal will be subject to the approval of the Inspector and State and Federal Law and Regulations.

- The public right-of-way adjacent to any demolition site under this contract shall at all times be kept free of materials or debris resulting from the contractor's operations. During the winter season the contractor shall also, during the life of this contract, keep all public sidewalks adjacent to the contract site free from snow and ice.

- REMOVAL OF DEBRIS, CLEANING, ETC.

All rubbish and debris found on the demolition area at the start of the work as well as that resulting from the demolition activities, or deposited on the site by others during the duration of the contract, shall be removed and disposed of in an Illinois Environmental Protection Agency permitted facility. Upon completion of the work, the contractor shall remove all temporary construction, equipment, salvaged materials, trash and debris of all kinds, leaving the entire project area in a neat condition.

- PARTY WALLS

Where two or more buildings are connected by a party wall and one building is to be demolished, the contractor shall be responsible for any movement or deviation of said wall, and shall take the necessary precautions or protect the wall from movement or deviation at her/his own expense. Party walls of greater height than the remaining structure shall be brought down to the height of said structure and made watertight.

All openings, except pipe and duct chases in the remaining portion of the party wall shall be closed with brick, mortar or other material similar to that in the party wall. Any loose material shall be removed from the party wall and its surface left in a reasonably smooth, patched and sound condition. Returns on party walls shall not project more than twelve inches (12") and shall be cut off and dressed in a reasonably smooth and plumb condition.

The contractor shall be liable for any damage caused by loose material falling from the party wall or deviation thereof.

The foregoing shall also include party walls found during the progress of the work and not indicated in the plans or specifications, said work to be done at the contractor’s expense.

- TRAP DOORS, GRATINGS, ETC.

The contractor shall remove all coal hole covers, trap doors, sidewalk lights, gratings, and similar appurtenances that occur in the public sidewalk adjacent to the buildings to be removed. The openings left in the sidewalks thereby shall be filled to within four inches (4") of the top of the adjoining sidewalk and covered with not less than four inches (4") of compacted gravel or granulated cinder fill graded and pitched to the elevation of the adjacent sidewalks. Frames for the aforesaid appurtenances shall be removed from the sidewalk area if the conditions of such frames are detrimental to the public safety. The contractor shall not remove, damage, or disturb the vaults or other appurtenances of private utilities.

- DISCONNECTIONS

The contractor shall disconnect any and all sewers, water service laterals, wells, and septic tanks presently serving property on the Bidding Schedule by making the disconnection at the water main or by filling and sealing the well/septic as required by Will County Health Department and State Law and Regulations. This disconnection or filling and sealing shall be completed either before demolition of the structure. The contractor shall comply with all Federal, State and local laws, regulations, and ordinances regulating excavations in public right-of-ways.

Federal Contracting Requirements

This Uniform Guidance Attachment heretofore referenced as “UG Attachment” is incorporated into the Contract between Forest Preserve District of Will County (“District”) and the Contractor. Capitalized terms not defined in this UG Attachment shall have the meanings assigned to such terms in the Contract. All references to the “Contractor” or “Company” or “Vendor” or “Provider” shall be deemed to mean the Contractor.

This Contract will be funded in whole or in part with federal funding. As such, federal laws, regulations, policies and related administrative practices apply to this Contract. The most recent of such federal requirements, including any amendments made after the execution of this Contract shall govern the Contract, unless the federal government determines otherwise. This UG Attachment identifies the federal requirements that may be applicable to this Contract. The Contractor is responsible for complying with all applicable provisions.

To the extent possible, the federal requirements contained in the most recent version of the Uniform Administrative Requirements for federal awards (Uniform Rules) codified at 2.C.F.R., Part 200, including any certifications and contractual provisions required by any federal statutes or regulations referenced therein to be included in this contract are deemed incorporated into this Contract by reference and shall be incorporated into any sub-agreement or subcontract executed by the Contractor pursuant to its obligations under this Contract. The Contractor and its subcontractors, if any, hereby represent and covenant that they have complied and shall comply in the future with the applicable provisions of the original contract then in effect and with all applicable federal, state, and local laws, regulations, and rules and local policies and procedures, as amended from time to time, relating to Work to be performed under the Contract.

Contracts for more than the simplified acquisition threshold currently set at $250,000

When federal funds are expended, District reserves all rights and privileges under the Contract, applicable laws and regulations with respect to this procurement in the event of breach of contract by either party.

Termination for Cause and for Convenience

District reserves the right to immediately terminate any agreement in excess of $10,000 resulting from this procurement process in the event of a breach or default of the agreement by Contractor, in the event Contractor fails to:

- meet schedules, deadlines, and/or delivery dates within the time specified in the procurement solicitation, contract, and/or a purchase order;

- make any payments owed; or

- otherwise perform in accordance with the contract and/or the procurement solicitation. District also reserves the right to terminate the contract immediately, with written notice to Contractor, for convenience, if District believes, in its sole discretion that it is in the best interest of District to do so. The Contractor will be compensated for work performed and accepted and goods accepted by District as of the termination date if the contract is terminated for convenience of District. Any award under this procurement process is not exclusive and District reserves the right to purchase goods and services from other vendors when it is in the best interest of District.

Equal Employment Opportunity

Except as otherwise provided under 41 CFR Part 60, when funds will be expended by District on a contract that meet the definition of “federally assisted construction contract” in 41 CFR Part 60-1.3, Contractor

certifies it will comply with the equal opportunity clause provided under 41 CFR 60-1.4(b), in accordance with Executive Order 11246, “Equal Employment Opportunity” (30 FR 12319, 12935, 3 CFR Part, 1964- 1965 Comp., p. 339), as amended by Executive Order 11375, “Amending Executive Order 11246 Relating to Equal Employment Opportunity,” and implementing regulations at 41 CFR part 60, “Office of Federal Contract Compliance Programs, Equal Employment Opportunity, Department of Labor.”

Davis-Bacon Act, as amended (40 U.S.C. 3141-3148)

During the term of an award for all contracts and subgrants for construction or repair, the Contractor certifies it will be in compliance with all applicable Davis-Bacon Act provisions. In accordance with the statute, contractors must be required to pay wages to laborers and mechanics at a rate not less than the prevailing wages specified in a wage determination made by the Secretary of Labor. In addition, contractors must be required to pay wages not less than once a week. District will report all suspected or reported violations to the Federal awarding agency. Contractor certifies it will comply with the Copeland “Anti- Kickback” Act (40 U.S.C. 3145), as supplemented by Department of Labor regulations (29 CFR Part 3, “Contractors and Subcontractors on Public Building or Public Work Financed in Whole or in Part by Loans or Grants from the United States”). The Act provides that each contractor or subrecipient must be prohibited from inducing, by any means, any person employed in the construction, completion, or repair of public work, to give up any part of the compensation to which he or she is otherwise entitled. District will report all suspected or reported violations to the Federal awarding agency.

Contract Work Hours and Safety Standards Act (40 U.S.C. 3701-3708)

The Contractor certifies that during the term of an award for all contracts in excess of $100,000 that involve the employment of mechanics or laborers, the Contractor will be in compliance with all applicable provisions of the Contract Work Hours and Safety Standards Act. Under 40 U.S.C. 3702 of the Act, each contractor must be required to compute the wages of every mechanic and laborer on the basis of a standard work week of 40 hours. Work in excess of the standard work week is permissible provided that the worker is compensated at a rate of not less than one and a half times the basic rate of pay for all hours worked in excess of 40 hours in the work week. The requirements of 40 U.S.C. 3704 are applicable to construction work and provide that no laborer or mechanic must be required to work in surroundings or under working conditions which are unsanitary, hazardous or dangerous. These requirements do not apply to the purchases of supplies or materials or articles ordinarily available on the open market, or contracts for transportation or transmission of intelligence.

Rights to Inventions Made Under a Contract or Agreement

If the Federal award meets the definition of “funding agreement” under 37 CFR §401.2 (a) and Contractor wishes to enter into a contract with a small business firm or nonprofit organization regarding the substitution of parties, assignment or performance of experimental, developmental, or research work under that “funding agreement,” Contractor agrees to comply with the requirements of 37 CFR Part 401, “Rights to Inventions Made by Nonprofit Organizations and Small Business Firms Under Government Grants, Contracts and Cooperative Agreements,” and any implementing regulations issued by the awarding agency.

Clean Air Act (42 U.S.C. 7401-7671q.) and the Federal Water Pollution Control Act (33 U.S.C. 1251-1387) Compliance

Contractor certifies that during the term of an award for all contracts by District resulting from this procurement process in excess of $150,000, the Contractor agrees to comply with all applicable standards, orders or regulations issued pursuant to the Clean Air Act (42 U.S.C. 7401-7671q) and the Federal Water

Pollution Control Act as amended (33 U.S.C. 1251- 1387). Violations must be reported to the Federal awarding agency and the Regional Office of the Environmental Protection Agency (EPA).

Domestic Preference for Procurements 2 CFR 200.322

As appropriate, and to the extent consistent with law, the Contractor should, to the greatest extent practicable, provide a preference for the purchase, acquisition, or use of goods, products, or materials produced in the United States. This includes, but is not limited to iron, aluminum, steel, cement, and other manufactured products.

For purposes of this clause, produced in the United States means, for iron and steel products, that all manufacturing processes, from the initial melting stage through the application of coatings, occurred in the United States.

Manufactured products mean items and construction materials composed in whole or in part of non-ferrous metals such as aluminum; plastics and polymer-based products such as polyvinyl chloride pipe; aggregates such as concrete; glass, including optical fiber; and lumber.”

Debarment and Suspension (Executive Orders 12549 and 12689

A contract award (see 2 CFR 180.220) must not be made to parties listed on the government wide exclusions in the System for Award Management (SAM), in accordance with the OMB guidelines at 2 CFR 180 that implement Executive Orders 12549 (3 CFR part 1986 Comp., p. 189) and 12689 (3 CFR part 1989 Comp., p. 235), “Debarment and Suspension.” SAM Exclusions contains the names of parties debarred, suspended, or otherwise excluded by agencies, as well as parties declared ineligible under statutory or regulatory authority other than Executive Order 12549.

Compliance with Byrd Anti-Lobbying Amendment (31 U.S.C. 1352)

When federal funds are expended by District for an award exceeding $100,000, the Contractor certifies that during the term and after the awarded term of an award for all contracts by District resulting from this procurement process, the vendor certifies that it is in compliance with all applicable provisions of the Byrd Anti-Lobbying Amendment (31 U.S.C. 1352). The Contractor further certifies that:

- No Federal appropriated funds have been paid or will be paid for on behalf of the Contractor, to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of congress, or an employee of a Member of Congress in connection with the awarding of a Federal contract, the making of a Federal grant, the making of a Federal loan, the entering into a cooperative agreement, and the extension, continuation, renewal, amendment, or modification of a Federal contract, grant, loan, or cooperative agreement.

- If any funds other than Federal appropriated funds have been paid or will be paid to any person for influencing or attempting to influence an officer or employee of any agency, a Member of Congress, an officer or employee of congress, or an employee of a Member of Congress in connection with this Federal grant or cooperative agreement, the undersigned shall complete and submit Standard Form-LLL, “Disclosure Form to Report Lobbying”, in accordance with its instructions.

- The Contractor shall require that the language of this certification be included in the award documents for all covered sub-awards exceeding $100,000 in Federal funds at all appropriate

tiers and that all subrecipients shall certify and disclose accordingly.

Records Retention Requirements 2 CFR § 200.334

The Contractor certifies that it will comply with the record retention requirements detailed in 2 CFR §

200.334. The Contractor further certifies that Contractor will retain all records as required by 2 CFR § 200.334 for a period of three years after grantees or subgrantees submit final expenditure reports or quarterly or annual financial reports, as applicable, and all other pending matters are closed.

Procurement of recovered materials. 2 CFR § 200.323

A non-Federal entity that is a state agency or agency of a political subdivision of a state and its contractors must comply with section 6002 of the Solid Waste Disposal Act, as amended by the Resource Conservation and Recovery Act. The requirements of Section 6002 include procuring only items designated in guidelines of the Environmental Protection Agency (EPA) at 40 CFR part 247 that contain the highest percentage of recovered materials practicable, consistent with maintaining a satisfactory level of competition, where the purchase price of the item exceeds $10,000 or the value of the quantity acquired during the preceding fiscal year exceeded $10,000; procuring solid waste management services in a manner that maximizes energy and resource recovery; and establishing an affirmative procurement program for procurement of recovered materials identified in the EPA guidelines.

Prohibition on certain telecommunications and video surveillance services or equipment. 2 C.F.R § 200.216

Contractor is prohibited from obligating or expending loan or grant funds to:

- Procure or obtain;

- Extend or renew a contract to procure or obtain; or

- Enter into a contract (or extend or renew a contract) to procure or obtain equipment, services, or systems that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. As described in Public Law 115-232, section 889, covered telecommunications equipment is telecommunications equipment produced by Huawei Technologies Company or ZTE Corporation (or any subsidiary or affiliate of such entities).

  - For the purpose of public safety, security of government facilities, physical security surveillance of critical infrastructure, and other national security purposes, video surveillance and telecommunications equipment produced by Hytera Communications Corporation, Hangzhou Hikvision Digital Technology Company, or Dahua Technology Company (or any subsidiary or affiliate of such entities).

  - Telecommunications or video surveillance services provided by such entities or using such equipment.

  - Telecommunications or video surveillance equipment or services produced or provided by an entity that the Secretary of Defense, in consultation with the Director of the National Intelligence or the Director of the Federal Bureau of Investigation, reasonably believes to be an entity owned or controlled by, or otherwise connected to, the government of a covered foreign country.

In implementing the prohibition under Public Law 115-232, section 889, subsection (f), paragraph (1), heads of executive agencies administering loan, grant, or subsidy programs shall prioritize available funding and technical support to assist affected businesses, institutions and organizations as is reasonably necessary for those affected entities to transition from covered communications equipment and services, to procure replacement equipment and services, and to ensure that communications service to users and customers is sustained.

Certification of Compliance with EPA Regulations

For a contract in excess of $150,000, the Contractor certifies that the Contractor is in compliance with all applicable standards, orders, regulations, and/or requirements issued pursuant to the Clean Air Act (42 U.S.C. 7401-7671q) and the Federal Water Pollution Control Act as amended (33 U.S.C. 1251-1387). Violations must be reported to the Federal awarding agency and the Regional Office of the Environmental Protection Agency (EPA).

Certification of Compliance with Energy Policy and Conservation Act

Contractor certifies that the Contractor will be in compliance with mandatory standards and policies relating to energy efficiency which are contained in the state energy conservation plan issued in compliance with the Energy Policy and Conservation Act (Pub. L. 94-163, 89 Stat. 871).

Certification of Non-Collusion Statement

Contractor certifies under penalty of perjury that its response to this procurement solicitation is in all respects bona fide, fair, and made without collusion or fraud with any person, joint venture, partnership, corporation or other business or legal entity.

Drug Free Workplace

Contractor will comply with all drug and alcohol policies set forth in applicable Federal, State and local laws and regulations, including, but not limited to the Drug-Free Workplace Act of 1988, and the Illinois Drug Free Workplace Act, in such version, prior or subsequent to amendment or revision, as is currently enforced or enforceable at and during the execution and performance of this Contract.

Contracting with small and minority businesses, women's business enterprises, and labor surplus area firms. 2 C.F.R § 200.321

If Contractor intends to subcontract any of the work, it must take all necessary affirmative steps to assure that minority businesses, women's business enterprises, and labor surplus area firms are used when possible.

The Affirmative steps must include:

    - Placing qualified small and minority businesses and women's business enterprises on solicitation lists;

    - Assuring that small and minority businesses, and women's business enterprises are solicited whenever they are potential sources;

    - Dividing total requirements, when economically feasible, into smaller tasks or quantities to permit maximum participation by small and minority businesses, and women's business enterprises;

    - Establishing delivery schedules, where the requirement permits, which encourage participation by small and minority businesses, and women's business enterprises; and

    - Using the services and assistance, as appropriate, of such organizations as the Small Business Administration and the Minority Business Development Agency of the Department of Commerce.

Compliance with the provisions of Section 3, the regulations set forth in 24 CFR 135, and all applicable rules and orders of the Department issued thereunder prior to the execution of the contract, shall be a condition of the Federal financial assistance provided to the project, biding upon the applicant or recipient for such assistant, its successors, and assigns. Failure to fulfill these requirements shall subject the applicant or recipient, its contractors and subcontractors, its successor, and assigns to those sanctions specified by the grant or loan agreement or contract through which Federal Assistance is provided, and to such sanctions as are specified by 24 CFR 135.135.

As officers and representative of

(Name of Contractor)

We, the undersigned, have read and fully agree to this Section 3 Requirement, and become a party to full implementation.

Signature

Title	Date

Attest	Date

PURCHASING DEPARTMENT

JENNIFER BERTINO-TARRANT

WILL COUNTY EXECUTIVE

KEVIN LYNN

Wage Rates and Notices

Notice:

This contract calls for the construction of a “public work,” within the meaning of the Illinois Prevailing Wage Act, 820 ILCS 130/.01 et seq. (“the Act”). The Act requires contractors and subcontractors to pay laborers, workers and mechanics performing services on public works projects no less than the current “prevailing rate of wages” (hourly cash wages plus amount for fringe benefits) in the county where the work is performed. The Department publishes the prevailing wage rates on its website at http://www.state.il.us/agency/idol/rates/rates.HTM. The Department revises the prevailing wage rates and the contractor/subcontractor has an obligation to check the Department’s web site for revisions to prevailing wage rates. For information regarding current prevailing wage rates, please refer to the Illinois Department of Labor’s website. All contractors and subcontractors rendering services under this contract must comply with all requirements of the Act, including but not limited to, all wage requirements and notice and record keeping duties.

PLEASE SEE APPENDIX 1 FOR PREVAILING WAGE RATES

PRIME CONTRACTOR CERTIFICATION:

The undersigned hereby certifies that

Company Name

Is not barred from contracting with any unit of State or local government as a result of a violation of either Section 33E-3 or 33E-4 of the Criminal Code of 1961.

Name of Authorized Representative	Title

Signature	Date

Note: A person who makes a false certificate commits a Class 3 Felony. Sections 33E-3 and 33E-4 provide as follows:

33E-3. Bid-rigging. A person commits the offense of bid-rigging when he knowingly agrees with any person who is, or but for such agreement would be, a competitor of such person concerning any bid submitted or not submitted by such person or another to a unit of State or local government when with the intent that the bid submitted or not submitted will result in the award of a Contract to such person or another and he either

(1) provides such person or receives from another information concerning the price or other material term or terms of the bid which would otherwise not be disclosed to a competitor in an independent noncollusive submission of bids or (2) submits a bid that is of such a price or other material term or terms that he does not intend the bid to be accepted.

Bid-rigging is a Class 3 felony. Any person convicted of this offense or any similar offense of any state or the United States which contains the same elements as this offense shall be barred for 5 years from the date of conviction from Contracting with any unit of State or local government. No corporation shall be barred from Contracting with any unit of State or local government as a result of a conviction under this Section of any employee or agent of such corporation if the employee so convicted is no longer employed by the corporation and: (1) it has been finally adjudicated not guilty or (2) if it demonstrates to the governmental entity with which it seeks to Contract and that entity finds that the commission of the offense was neither authorized, requested, commanded, nor performed by a director, officer or a high managerial agent in behalf of the corporation as provided in paragraph (2) of subsection (a) of Section 5-4 of this Code.

33E-4 Bid rotating. A person commits the offense of bid rotating when, pursuant to any collusive scheme or agreement with another, he engages in a pattern over time (which, for the purposes of this Section, shall include at least 3 Contract bids within a period of 10 years, the most recent of which occurs after the effective date of this amendatory Act of 1988) of submitting sealed bids to units of State or local government with the intent that the award of such bids rotates, or is distributed among, persons or business entities which submit bids on a substantial number of the same Contracts. Bid rotating is a Class 2 felony. Any person convicted of this offense or any similar offense of any state or the United States which contains the same elements as this offense shall be permanently barred from Contracting with any unit of State or local government. No corporation shall be barred from Contracting with any unit of State or local government as a result of a conviction under this Section of any employee or agent of such corporation if the employee so convicted is no longer employed by the corporation and: (1) it has been finally adjudicated not guilty or (2) if it demonstrates to the governmental entity with which it seeks to Contract and that entity finds that the commission of the offense was neither authorized, requested, commanded, nor performed by a director, officer or a high managerial agent in behalf of the corporation as provided in paragraph (2) of subsection (a) of Section 5-4 of this Code.

Possible violations of Section 33 can be reported to the Office of the Will County State's Attorney at (815) 727-8453.

NOTE: All blanks on each and every sheet of this proposal shall be completed. All pages in this proposal package shall be submitted with you bid proposal. Failure to complete all blanks and/or submit all pages shall be grounds for rejection of bids.

TO THE COUNTY OF WILL, ILLINOIS:

- Proposal of

- The undersigned, declares that she/he has carefully examined the proposal, specifications, form of contract, general conditions, and special provisions, and that she/he has inspected in detail the site(s) of the proposed work, and that she/he has familiarized herself/himself with all of the local conditions affecting the contract and the detailed requirements of the project, and she/he agrees that by making this proposal to be bound by all the aforementioned documents and further hereby waives any rights to increased compensation due to site or other undiscovered conditions.

- The undersigned further understands and agrees that if this proposal is accepted, the awarded contractor is to furnish and provide all necessary machinery, tools, apparatus and other means of accomplishing the project, in the respective sections, and to do all of the work, and to furnish all of the materials specified in the contract.

- The undersigned further agrees that if the County decides to decrease the project, including the elimination of any one or more of the units, or contract price corrected as provided in the specifications, the contractor will perform the work as decreased at the contract unit price.

- The undersigned further agrees to execute a contract and furnish all certificates of insurance and satisfactory performance bonds, if required, for this work and present the same to the County within five (5) days after the date of notice of the award of the contract.

- The undersigned further agrees to begin work not later than five (5) days after the execution of the acceptance of the contract and to commence the work in such manner and with sufficient materials, equipment, and labor as will insure its completion within the time limit specified herein, it being understood that the completion with the time limit is an essential part of the contract.

The undersigned agrees to complete the work on or before thirty (30) consecutive calendar days after awarding of the contract, unless the Inspector in accordance with provisions of the General Conditions shall grant additional time.

In case of failure to begin or to complete the work on or before the date named herein or within such extra time as may have been allowed by extension, the undersigned agrees that the County shall withhold from such sums as may be due to the contractor under the terms of this contract, which costs shall be considered and treated as a penalty but as damages due to the County from the undersigned by reason of inconvenience to the public, added cost of inspection and supervision, and other items which have caused an expenditure of public funds resulting from the failure of the undersigned to complete the work within the time specified in the contract.

- The undersigned submits herewith a Schedule of Unit Prices covering the work to be performed under this contract; the contractor understands that the contractor must show in the Schedule of Unit Prices for which the contractor proposes to perform each item of work, that the extensions must be made by the contractor and that if not so done, this proposal will be rejected.

Contractor	Date

Owner or Certifying Officer to sign bid	Date

Subscribed and sworn to before me This     day of 	, A.D., 	.

Notary Public

My Commission expires:

Instructions: Each line of the Bidding Schedule shall be acknowledged. If no response is required, acknowledge with “n/a” or “none”. Failure to execute proposals as required shall be cause for rejection of the bid.

Bid for Structural Demolition:

Property Address: 101 Eastshore Drive, Shorewood, IL 60404

Pin#:   06-03-34-202-016-0000

Lump Sum Demolition	$

Asbestos Removal	 $	 (estimate attached)

Lump Sum Bid	$

Required Cost Basis for Change:

| Septic | $ |  |  |
| --- | --- | --- | --- |
| Well | $ |  |  |
| Crawl/Basement | $ |  |  |
| Unpainted Brick to Painted | $ |  |  |
| Additional Fill CY | $ |  |  |
| Excess Excavation CY | $ |  |  |
| Manpower And Machinery |  |  |  |
| $ /HR |  |  |  |
| $ /CY |  |  |  |
| $ /CY |  |  |  |
| Submitted By | Title |  | Signature |
| Address | Email |  | Phone |

Subscribed and sworn to before me

this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

NOTE TO BIDDER:

INCLUDE THE FOLLOWING DEMOLITION PERMIT FEE(S) IN YOUR BID (as well as any utility

disconnection fee).

SCHEDULE OF FEES FOR DEMOLITION(S) DEMOLITION FEES PER STRUCTURE:

UNDER 650 SQ.FT. (GROSS)	$100.00

650 SQ.FT. AND UP	$200.00

Demolition permits are in force for a period of 30 days. Should the completion be delayed beyond that timeline, an extension of the existing permit shall be required. Application for such an extension shall include reason(s) for extending a timeline for completion and verification of contractor registration.

Fee for extending the initial permit shall be computed at 100% of the original cost.

Non-Discrimination Affidavit

I, THE UNDERSIGNED, BEING DULY SWORN DO STATE AS FOLLOWS:

- That 	, has not, does not, and will not engage in discrimination which include but may not be limited to race, sex, religion, natural origin, or ancestry in the hiring or firing of employees; and

- That 	, is in fact an equal opportunity employer; and

- That 	, shall not commit an unfair employment practice and shall take affirmative action to ensure that no unfair employment practice is committed.

Affiant’s Signature

Type or print name and title

Name of Company

Date

Subscribed and sworn to before me

this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

NOTE: All blanks on each and every sheet of this proposal shall be completed. All pages in this proposal package shall be submitted with you bid proposal. Failure to complete all blanks and/or submit all pages shall be grounds for rejection of bids.

TO THE COUNTY OF WILL, ILLINOIS:

- Proposal of

- The undersigned, declares that she/he has carefully examined the proposal, specifications, form of contract, general conditions, and special provisions, and that she/he has inspected in detail the site(s) of the proposed work, and that she/he has familiarized herself/himself with all of the local conditions affecting the contract and the detailed requirements of the project, and she/he agrees that by making this proposal to be bound by all the aforementioned documents and further hereby waives any rights to increased compensation due to site or other undiscovered conditions.

- The undersigned further understands and agrees that if this proposal is accepted, the awarded contractor is to furnish and provide all necessary machinery, tools, apparatus and other means of accomplishing the project, in the respective sections, and to do all of the work, and to furnish all of the materials specified in the contract.

- The undersigned further agrees that if the County decides to decrease the project, including the elimination of any one or more of the units, or contract price corrected as provided in the specifications, the contractor will perform the work as decreased at the contract unit price.

- The undersigned further agrees to execute a contract and furnish all certificates of insurance and satisfactory performance bonds, if required, for this work and present the same to the County within five (5) days after the date of notice of the award of the contract.

- The undersigned further agrees to begin work not later than five (5) days after the execution of the acceptance of the contract and to commence the work in such manner and with sufficient materials, equipment, and labor as will insure its completion within the time limit specified herein, it being understood that the completion with the time limit is an essential part of the contract.

The undersigned agrees to complete the work on or before thirty (30) consecutive calendar days after awarding of the contract, unless the Inspector in accordance with provisions of the General Conditions shall grant additional time.

In case of failure to begin or to complete the work on or before the date named herein or within such extra time as may have been allowed by extension, the undersigned agrees that the County shall withhold from such sums as may be due to the contractor under the terms of this contract, which costs shall be considered and treated as a penalty but as damages due to the County from the undersigned by reason of inconvenience to the public, added cost of inspection and supervision, and other items which have caused an expenditure of public funds resulting from the failure of the undersigned to complete the work within the time specified in the contract.

- The undersigned submits herewith a Schedule of Unit Prices covering the work to be performed under this contract; the contractor understands that the contractor must show in the Schedule of Unit Prices for which the contractor proposes to perform each item of work,

that the extensions must be made by the contractor and that if not so done, this proposal will be rejected.

Contractor	Date

Owner or Certifying Officer to sign bid	Date

Subscribed and sworn to before me This     day of 	, A.D., 	.

Notary Public

My Commission expires:

I, the undersigned being duly sworn, do hereby declare that the following is a true and correct statement relating to all incomplete contracts of the undersigned for Federal, State, County, City and private work, including all subcontracting work; and all pending low bids not yet awarded or rejected; and equipment available.

1	2	3	4	5	AWARDS PENDING

Project Contract with:

Contract price:

Incomplete work in even dollars	Totals Grading

Structures

Gravel or crushed stone Suff. Or base

Bituminous surface treatments Bituminous lot mix type Concrete pavement

Electrical work Curb and gutters Sewers

Water

Storm Sewer

Sidewalks Demolition

Other Explanation	Total $

Affiant’s Signature	Type or print name and title

Name of Company	Date:

Subscribed and sworn to before me this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

PURCHASING DEPARTMENT

Affidavit Regarding Delinquent Taxes

I, THE UNDERSIGNED, BEING DULY SWORN STATE AS FOLLOWS:

- That I have made a reasonable and diligent inquiry to determine whether the individual or entity making this bid or entering into this agreement is delinquent in the payment of any tax administered by the Illinois Department of Revenue.

- The individual or entity making this bid or entering into this agreement is not delinquent in the payment of any tax administered by the Illinois Department of Revenue, as defined in Section 5/11-42.1-1 of the Illinois Municipal Code, Public Contracts Division, 65 ILCS 5/11-42.1-1.

Affiant’s Signature

Type or print name and title

Name of Company

Date

Subscribed and sworn to before me

this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

PURCHASING DEPARTMENT

Contract

This Agreement is made between, and shall be binding upon the COUNTY OF WILL, a unit of local government in the State of Illinois (hereinafter referred to as "County"), and (hereinafter referred to as "Contractor") and its successors.

WITNESSETH, that in consideration of the mutual promises of the parties delineated in the Contract Documents, the Contractor agrees to do all work, furnish all materials and all labor necessary to completion of the project, i.e. demolition located on 	, in the Township of 	, P.I.N.

, County of Will and State of Illinois; and the County agrees to pay

$	 for the work, material and labor as set forth in the Contract Documents.

The Contract Documents shall consist of the following listed documents, which are part of this agreement as if recited at length herein:

- Decree of Demolition or Court Order

- Environmental Assessment

- Contractor’s Award Letter

- Notice of Proof of Publication

- Notice to Bidders

- Instruction to Bidders

- Affidavits

- General and Special Conditions

- Specifications and Drawings

- Proposals and Bidding Schedule (in so far as they are consistent with the other Contract Documents)

- Addendums, if any

IN WITNESS WHEREOF, the County of Will, Illinois, by Jennifer Bertino-Tarrant, County Executive, and the Contractor have hereunto set their hands this 	 day of 	, A.D., 	.

CONTRACTOR

THE COUNTY OF WILL, ILLINOIS

By:		 Jennifer Bertino-Tarrant,

County Executive

Date:

Print Business Name of Contractor

By:		 Signature of Owner/President

Print Name

Date

Contractor Bid Eligibility Certification

I, THE UNDERSIGNED, BEING DULY SWORN AND AS REPRESENTATIVE OF THE BIDDER, DO STATE AS FOLLOWS:

- That the bidder has not been barred from bidding on this contract as a result of a violation of either Section 33E-3 or Section 33E-4 of the Criminal Code of 1961, 720 ILCS 5/33E-3 and 5/33E-4.

- That the bidder has not been barred from bidding as a result of interference with public contracting, bid-rigging and rotating, kickbacks or bribery, as those terms are defined in Criminal Code of 1961 Sections 5/33E-3 and 5/33-4.

- That the bidder is not in arrears to the County, upon any debt, taxes or contract and has not failed to execute in whole or in part, in a satisfactory manner, any contract with the County and has not defaulted as a surety or otherwise upon any obligation to the County.

Affiant’s Signature

Type or print name and title

Name of Company

Date

Subscribed and sworn to before me

this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

NOTE: This Affidavit is required by Chapter 38, Section 33E-11 of the Illinois Criminal Code, effective January 1, 1989, 720 ILCS 5/33-11.

Contract Specifications – Cost Basis For Changes

Pursuant to Section 15 of the Instructions to Bidders, please list the aggregate cost of manpower and machinery, per hour, for any work extending beyond original project scope. Such cost per hour or shall include all wages and material cost shall be in place. Excess excavation and additional fill cost items shall include material cost as well as any other costs related, but not limited to cartage and placement.

Submitted By:

Print Name of Company

By: 	 Signature of Person Authorized to Sign Bid

Title:

Address:

Phone (	)

Date:

Non-Collusion Affidavit

I, the undersigned, being duly sworn, do state as follows:

- That 		 residing at 	and 		 residing at 	and 		 residing at 	and 		 residing at 	and 		 residing at 	and

interested with 	 in the delivery of the materials/services bid upon under these specifications;

- That the said bid is made without any connection or common interest in the profits with any other persons making any bid or proposal for the said work;

- That this contract is in all respects fair and entered into without collusion or fraud;

- That no head of any department or any employee herein, or any officer of the County of Will is directly or indirectly interested therein.

Affiant’s Signature

Subscribed and sworn to before me

this 	 day of 	, A.D., 		.

Notary Public

My Commission expires:

LATE BIDS CANNOT BE ACCEPTED!

| SEALED BID DOCUMENT |  |
| --- | --- |
| Vendor Return Address: |  |
| BID #: | 2026-86 Demolition |
| DUE DATE: | 11/13/26 |
| DUE: | 12:00 P.M. |
| DATED MATERIAL-DELIVER IMMEDIATELY WILL COUNTY PURCHASING DEPARTMENT 302 N. CHICAGO ST., 2ND FLOOR JOLIET, IL 60432 |  |

PLEASE CUT OUT AND AFFIX THIS BID LABEL (ABOVE) TO THE OUTERMOST ENVELOPE OF YOUR SEALED BID TO HELP ENSURE PROPER DELIVERY!

LATE BIDS CANNOT BE ACCEPTED